**Mini Minutes: Task Hub App Discussion GroupDate:** 15th March 2024**Attendees:**Nasaazi TakiaJeremiah KisaJulius Kazibwe**Agenda:**

* Review of Assigned Work
* Individual Progress Updates
* Next Steps**Discussion Highlights:Review of Assigned Work:**Each team member provided updates on the specific functionalities they were assigned to implement, as discussed in the previous meeting on 8th March 2023.**Nasaazi Takia** reported that he successfully implemented the Home screen functionality, including the top bar, float button, task list, and categorization of tasks as complete or pending.**Jeremiah Kisa** shared that he completed the add/edit screen with date picker, time picker, notification, and adding subtasks functionalities, meeting the assigned tasks.**Julius Kazibwe** informed the group that he successfully implemented Firebase configuration, including sign-in, sign-out, and calendar screen functionality, as per the assigned responsibilities.**Individual Progress Updates:**Each team member expressed satisfaction with the completion of their assigned tasks and highlighted any challenges encountered during the implementation process.**Nasaazi Takia** mentioned that although he faced some initial difficulties, he was able to overcome them with the help of online resources and collaborative efforts within the team.**Jeremiah Kisa and Julius** Kazibwe also shared their experiences in troubleshooting and problem-solving, indicating effective teamwork and support among the group members.**Next Steps:**The group discussed potential enhancements to the Task Hub App, focusing on the capability to add attachments such as files and images to tasks.It was agreed upon that adding attachment functionality would significantly improve the app's usability and provide users with more comprehensive task management capabilities.**Nasaazi Takia** suggested exploring various implementation approaches and conducting research to ensure seamless integration of attachment features into the app's existing framework.**Jeremiah Kisa and Julius Kazibwe** expressed their readiness to collaborate on implementing attachment functionality, leveraging their respective expertise in frontend and backend development.**Next Meeting:**To be scheduled as needed.**Note:** Detailed progress updates and any additional tasks related to implementing attachment functionality will be communicated through group chats or project management tools between meetings.