Meeting Minutes
Date: March 1st 2024 : 3:00pm Location: Google Meet
Attendees:
1. Nasaazi Takia 22/U/6674
2. Jeremiah Kisa 17/U/5250/EVE
3. Kazibwe Julius 21/U/14318/PS

Agenda:
Discussion on Assignment: Creating a Simple Calculator App Using Android Studio and Jetpack Compose
Proceedings:
- The meeting commenced at the scheduled time with all members present.
- Kazibwe Julius initiated the discussion by summarizing the assignment requirements.
- The group deliberated on the functionalities and features to include in the calculator app, focusing on simplicity.
- Kisa suggested breaking down the tasks into smaller modules for better organization and efficiency.
- Julius proposed using Jetpack Compose for UI development to leverage its declarative nature and ease of use.
- There was a consensus among the members to divide the tasks based on individual strengths and preferences.
- Takia volunteered to work on the basic arithmetic operations (addition, subtraction, multiplication, and division) that is creation of the required sealed and data classes(calculator operations and actions and states).
- Jerry offered to handle the UI design and layout using Jetpack Compose(Main Activity and the CalculatorButton Kotlin file).
- Julius agreed to take charge of integrating the UI with the backend logic(viewModel).
- The meeting concluded with assigning deadlines for completing individual tasks and scheduling the next follow-up meeting for progress review.
- Action items were documented and distributed among the participants for reference.
Next Meeting: March 8th 2024 : 3:00pm
Minutes recorded by: Takia